## Slide 1: JURUSAN TEKNIK INFORMATIKA INSTITUT TEKNOLOGI SEPULUH NOPEMBER SURABAYA
Manajemen proyek perangkat lunak
02

## Slide 2: Last week assignment
Make a group of 3
Discuss for an idea for a project (complete: in 14-15 weeks)
  Creative idea to solve problem in our department
  Competition
  Real project outside campus
  etc

## Slide 3: 9 Basic Types of Information Systems Project
Software Development
Package Implementation
System Enhancement
Consultancy & Business Analysis Assignment
System Migration
Infrastructure Implementation
Outsourcing (and in-sourcing)
Disaster Recovery
Smaller IS Projects
Note: one IS project can embrace more than one type

## Slide 4: In-class assignment
Describe characteristics of each nine types of IS project
What are the particular skills required by project managers to manage each type of IS project
Give two examples
Divide class into 9 groups, each group works on one type of project.
Time: 15 minutes reading, 10 minutes explaining

## Slide 5: Software Development
Specify, design, develop, test, implement a new IS system
Difficulty: essential intangibility of a software system

## Slide 6
Profile of a project

## Slide 7: Typical Stage of Software Dev Project
2 Project start-up
3 Development stage
4 Completion stage
5 Operational stage
6 Post Project review
1 Pre-project work

## Slide 8: Pre-project work
1 Pre-project work
Client
Developer
to determine objective of the project
to establish scope of the project
to agree a suitable contract form: fixed-price contract, time-and-material contract
Output
Contract form

## Slide 9: Project start-up
O
Project initiation doc
Project plan
Quality plan
Risk management plan
Project organization structure
Project administrative Procedure
2 Project start-up
What is to be carried out?
Why is it being done?
Who is going to do it?
How is it to be accomplished?
When is it to be done?
Output

## Slide 10: Development stage
Requirement definition
Design
Implementation
Integration & testing
System testing
Completed & tested HW and SW module
Acceptable systems test result
Acceptance certificate
Output
Technical specification
Module specification
Prototype
Requirement specification
3 Development stage
Delivery to the customer
Training and familiarization
Acceptance test functional, performance, interface, environmental
Acceptance by customers
System commissioning
Final customer take over

## Slide 11: Completion stage
4 Completion stage
Delivery to the customer
Training and familiarization
Acceptance test functional, performance, interface, environmental
Acceptance by customers
System commissioning
Final customer take over (Project Evaluation Report)

## Slide 12: Operational stage
5 Operational stage
The Operational stage takes over when live running begins
This stage does not form part of the project as such, unless some type of guarantee or support arrangement has been negotiated between the customer and supplier
Business requirements change, however, and it is likely that the system will require maintenance and enhancement

## Slide 13: Post project review
6 Post Project review
The technical methods and standards used, and how effective these proved.
Project risks – how effective were the methods used to identify, assess and
manage risks.
Contractual issues – what they were and how they were resolved.
Customer/supplier relationship issues.
Stakeholder management issues.
Team resourcing issues.
Project performance against plans, with a view to updating and improving
the planning and estimating methods used.

## Slide 14: Development Lifecycles and Approaches
Waterfall Model
Spiral Model
Other models

## Slide 15: Development Lifecycles and Approaches
Waterfall Model
Spiral Model
Other models
System development is broken down into a number of sequential stages
Each stage must be completed before continuing to the next stage
Element of each stage:
Actual work to be done
Verification & validation of the work